## Slide 1
2.1OI hardware architecture
IOT Project Progress Report
Liu YuanCheng
Finished tasks:
Sensor reader
OpenSSL client setup
Server selection.
Sensor signature registration.
Design by JunWen
Firmware Server
Handle the client registration (multithread)

## Slide 2
2.1OI hardware architecture
IOT Project Progress Report
Liu YuanCheng
System design:

## Slide 3
2.1OI hardware architecture
IOT Project Progress Report
Liu YuanCheng
OPTEE TrustZone part[Raspberry ]:
Message data flow :
Problem: Currently the problem is during we setup OPTEE, we need to run "make img-help" to copy the Optee_os in to the SD card and that will overwrite the original Raspbain_OS on the SD card and the program we are going to protect is running under Raspbain_OS. But the Singtel sensor checking program may not be able to run correct on OPTEE.

## Slide 4
2.1OI hardware architecture
IOT Project Progress Report
Liu YuanCheng
Project TimeLine:
Week8 Sensor registration part.
Week9
Demo + OPTEE setup
now
Add the sensor registration function in the sensor reader.
Change the system based on the new design.
Program test.
Program documentation
Sensor auto-detection function and signature simulation part for demo.
Trust Zone OPTEE setup on Raspberry PI.
Go Singtel to do the demo next week fix needed.